## Slide 1: 7-1 Final Project: Scrum-Agile Presentation
Brian Hartong
Southern New Hampshire University
CS-250-T4477: Software Development Lifecycle 22EW4
Professor Morrison
April 17, 2022

## Slide 2
Product Owner
Scrum backlog management
Release management
Stakeholder management (Raza, 2019)
Scrum Master
Facilitate the daily Scrum and Sprint initiatives
Communicate between team members
Coach team members (Raza, 2019)
Development Team
Comprised of individuals with responsibilities to product development
Perform work sprints as per the requirements
Incorporate the changes as necessary in future sprints based on feedback from the Product Owner (Raza, 2019)
Figure 1: Who Is On The Team (InfoQ, n.d.)
Notes: Explain the various roles on a Scrum-agile Team by identifying each role and describing its importance.

## Slide 3: Software Development Lifecycle: Phases and Importance
Phase 1: Planning
  It is where the overall scope of the project is created and where the required resources are gathered.
  “The rest of the project will not make sense if the overall scope is not properly identified” (The Importance of Each Phase of the System Development Life Cycle, n.d.).
Phase 2: Analysis
  Determines if the project is viable.
  “The analysis phase will help a company figure out whether the projected success of the end product is worth pursuing or not” (The Importance of Each Phase of the System Development Life Cycle, n.d.).
Phase 3: Design
  It is where the look of the project will be determined.
  “By the end of this phase, the team will know what features it will have, and how its inner workings will be built” (The Importance of Each Phase of the System Development Life Cycle, n.d.).
Phase 4: Development
  It is where the product is built.
  “In the development phase, the company is all-in on the project, and the information system is built to specification” (The Importance of Each Phase of the System Development Life Cycle, n.d.).
Phase 5: Testing
  It is where the issues in the product and found and fixed.
  “It involves bug fixes, as well as the specific improvements based on the feedback of the QA team” (The Importance of Each Phase of the System Development Life Cycle, n.d.).
Phase 6: Implementation
  It is where the end users will start to see the product.
  “While there are still a few more steps, the implementation phase is where end-users already start using the product” (The Importance of Each Phase of the System Development Life Cycle, n.d.).
Phase 7: Maintenance
  It is where improvements are made to the product.
  “As the last phase of the system development life cycle, it involves making use of feedback from end-users to make changes” (The Importance of Each Phase of the System Development Life Cycle, n.d.).
Notes: Explain how the various phases of the SDLC work in an agile approach. Be sure to identify each phase and describe its importance.

## Slide 4
Waterfall Development vs Agile Development
 | Waterfall | Agile
Changes | Unable to make changes once development has started | Changes are easily handled by reprioritizing tasks Short sprints allow adaptability to project (Lees, 2021)
Testing | Happens at end of project Rushed to fulfill deadline leading to usually buggy code | Happens during each sprint Time is allowed for testing allow more bug to be found and fixed (Lees, 2021)
Notes: Describe how the process would have been different with a waterfall development approach rather than the agile approach you used. For instance, you might discuss how a particular problem in development would have proceeded differently.

## Slide 5
What to consider when choosing
an approach to a project
A project that has few initial project requirements will lead you towards using an Agile development approach (Denison-Grimes, 2019). The SNHU Travel project had a small number of initial requirements which lead to new ideas for the project as it progressed due to the client’s understanding of their requirements developing over time.
Agile is the appropriate choice if the project needs to be delivered in a short amount of time (Denison-Grimms, 2019). A short timeline of 5 weeks was given for the completion of the SNHU Travel project.
A project that is trying to build something new is served well by an Agile development approach (Denison-Grimes, 2019). The main goal for the SNHU Travel project was to expand their customer base by getting into trendy, niche vacation packages. Since this was creating a website from scratch, the project trended towards using Agile.
Notes: Explain what factors you would consider when choosing a waterfall approach or an agile approach, using your course experience to back up your explanation.

## Slide 6
References
Denison-Grimes, K. (2019, May 17). When to Use Waterfall vs. Agile. Macadamian. Retrieved April 16, 2022, from https://www.macadamian.com/learn/when-to-use-waterfall-vs-agile/
Lees, H. (2021, September 30). Agile vs Waterfall: What is the Difference? Which is Best for You? TrustRadius. Retrieved April 16, 2022, from https://www.trustradius.com/buyer-blog/difference- between-agile-vs-waterfall
The Importance of Each Phase of the System Development Life Cycle. (n.d.). Bydrec. Retrieved April 16, 2022, from https://blog.bydrec.com/the-importance-of-each-phase-of-the-system-development-life- cycle
Raza, M. (2019, May 13). Agile Roles & Responsibilities. BMC Blogs. Retrieved April 16, 2022, from https://www.bmc.com/blogs/agile-roles-responsibilities/
Who Is On The Team. (n.d.). [Illustration]. https://res.infoq.com/articles/who-is-on-the- team/en/headerimage/who-is-on-the-team-header-1612952290708.jpg